Master Architecture Specification

Privacy-Preserving Continuous Keystroke Authentication

# Master Architecture & Technical Specification

## Privacy-Preserving Risk-Based Continuous User Authentication Using Keystroke Dynamics

**Status:** Finalized & Frozen Specification (v2.0)

**Target:** Academic Final Year Project (FYP) & Robust Defense Prototype

**Date:** August 2026

## 1. Executive Summary & Core Concept

The **Continuous Authentication System** continuously verifies an authenticated user's identity using behavioral keystroke timing dynamics.

During enrollment, the system collects keystroke timing characteristics (dwell time, flight time, digraph latencies, and pause ratios) **without storing typed plaintext or passwords**. These derived timing features train a personalized, user-specific **One-Class Support Vector Machine (One-Class SVM)** profile.

During active sessions, typing events are captured in **5-second windows** and validated against a **$\ge 15$ keystroke threshold** (preventing zero-division errors and idle-state skew). The backend extracts features and feeds them into the One-Class SVM. The raw model output is normalized to a $[0.0, 1.0]$ **Risk Score**.

An independent **Risk Policy Engine** maps this score to **Green (Allow)**, **Yellow (Warning / Strike +1)**, or **Red (Step-Up Challenge)** states. Crucially, **telemetry capture is paused during Step-Up verification** to prevent challenge inputs from contaminating the behavioral model. Three failed verification attempts trigger **server-side session termination and locking in PostgreSQL**. Every security transition is permanently written to an **Audit Log**.

System performance is evaluated rigorously using **FAR (False Acceptance Rate), FRR (False Rejection Rate), EER (Equal Error Rate), ROC-AUC, Detection Delay, and Scoring Latency**.

## 2. The 8-Stage System Architecture

1. AUTHENTICATION & LOGIN (Argon2id + JWT + PostgreSQL Session)

↓

2. CONSENT & ENROLLMENT CHECK (Has valid v1.0 Model Artifact?)

│

┌──┴───────────────────────────────────────┐

▼ (No Model)                               ▼ (Model Ready)

3. ENROLLMENT WIZARD                      5. ACTIVE MONITORING LOOP

• Multi-session typing tasks              • 5-second capture cadence

• Privacy-first timing capture            • ≥ 15-keystroke minimum gate

• Backspace & paste sanity filter         • Idle state detection

↓                                       ↓

4. FEATURE EXTRACTION & TRAINING          6. ANOMALY SCORING & RISK ENGINE

• Dwell, Flight, Digraph extraction       • One-Class SVM inference

• Standardization & Scaling               • Score normalization (0.0 - 1.0)

• Train One-Class SVM (RBF kernel)        • Strike counter (+1 on anomaly)

• Save artifact: models/user_{id}_v1.pkl   • Strike decay (-1 per 30s clean)

│                                       ↓

└───────────────────────────────────► 7. STEP-UP AUTHENTICATION

• PAUSE telemetry listener

• Blocking challenge modal

• Pass: strike=0, resume capture

• Fail: retry (3x max)

• 3 Failures: Server-side Lock

↓

8. ACCESS DECISION & AUDIT LOG

## 3. The Core Engineering Decoupling: ML Layer $

eq$ Policy Engine

A critical requirement of this architecture is the clean separation of responsibilities:

┌────────────────────────────────────────────────────────┐

│                        ML LAYER                        │

│   Question: "How abnormal is this typing window?"      │

│   • Input: Normalized feature vector (15-dim)          │

│   • Model: One-Class SVM (RBF kernel, nu=0.05)         │

│   • Output: Raw distance d = decision_function(X)      │

└───────────────────────────┬────────────────────────────┘

│

▼

┌────────────────────────────────────────────────────────┐

│                   SCORE NORMALIZATION                  │

│   Calibrated scaling: Raw distance → Risk Score [0, 1] │

│   Risk = 1.0 / (1.0 + exp(alpha * (d - threshold)))    │

└───────────────────────────┬────────────────────────────┘

│

▼

┌────────────────────────────────────────────────────────┐

│                   RISK POLICY ENGINE                   │

│   Question: "What should the application do about it?" │

│   • Score < 0.40  → 🟢 LOW RISK   (Allow / Decay)      │

│   • 0.40 - 0.70   → 🟡 MED RISK   (+1 Strike)          │

│   • Score > 0.70  → 🔴 HIGH RISK  (Trigger Step-Up)    │

│   • Strikes ≥ 2   → 🔴 HIGH RISK  (Trigger Step-Up)    │

└────────────────────────────────────────────────────────┘

## 4. Priority Matrix (P0 / P1 / P2)

### 🔴 P0 — Core MVP (Must Work for Demo & Evaluation)

1. **User Authentication & Session Management**: Register, Login, Argon2id hashing, JWT session tracking, server-side session lock (`sessions.locked = true`).

2. **Behavioral Enrollment**: Consent capture, 3 typing sessions, timing feature extraction (Dwell, Flight, Digraphs), One-Class SVM training, model artifact generation (`models/user_{id}_v1.pkl`).

3. **Active Telemetry & Monitoring**: Client-side 5-second capture buffer, $\ge 15$ keystroke gate, HTTP POST window transmission.

4. **Decoupled Risk Engine**: One-Class SVM scoring, calibrated 0.0–1.0 risk normalization, strike counter, Green/Yellow/Red state transitions.

5. **Step-Up Verification with Telemetry Isolation**: Modal popup with explicit `captureEnabled = false` pause, verification retry counter, 3-strike lockout.

6. **PostgreSQL Audit Logging**: Immutable record of all logins, window scores, strikes, step-up attempts, and lockouts.

### 🟡 P1 — Hardening & Thesis Evaluation (Add After Core Works)

1. **Strike Decay**: $-1$ strike for every 30 seconds of sustained normal typing ($	ext{Risk} < 0.35$).

2. **Enrollment Quality Control**: Rejection of windows with $>20\%$ backspaces, paste events, or timing variance $<2	ext{ms}$.

3. **Model Readiness Routing Guard**: Automatic redirect to `/enrollment` if user logs in without a trained model.

4. **Evaluation Harness**: Impostor vs. genuine benchmarking script calculating **FAR, FRR, EER, and ROC curves**.

### 🟢 P2 — Future Work (Document in Report / Do Not Delay MVP)

WebAuthn / Passkey Hardware Authenticators

Distributed Redis JWT Blacklisting

WebSocket streaming

Deep Learning (LSTM / Transformers)

Apache Kafka / Kubernetes / Cloud S3

## 5. Team Responsibilities & Ownership

## 6. Technical Stack Summary

Frontend**: React (TypeScript) + Tailwind CSS / Vanilla CSS

Backend**: Python 3.11+ with FastAPI & Pydantic

ML Service**: Scikit-learn (One-Class SVM, StandardScaler), NumPy, SciPy

Database**: PostgreSQL (10 normalized tables)

Auth**: Argon2id password hashing + JWT + PostgreSQL session state

Deployment**: Docker Compose